## Slide 1
CenterPoint Energy
Edina – Blake Road 2021 Belt Line Project
February 2021

## Slide 2: CenterPoint Energy - Minnesota Gas Operations
Minnesota Based
Founded in 1870
870,000+ customers
Serving 260+ communities
1,200 employees
Invested $1+ billion in infrastructure since 2013, with plans to invest additional $1 billion in next 5 years
14,000 miles of gas pipeline

## Slide 3
Minnesota Belt Line
Approximately 74-mile system of 20- and 24-inch diameter steel pipe. Multi-year project to upgrade and rehabilitate approximately 61 miles of the system.
This project will enhance long-term safety, reliability, and better facilitate ongoing inspection of pipeline.
Construction activity in 2021 will include Bloomington and Edina.

## Slide 4: Edina – Blake Road 2021 Belt Line Project
Phase 1: Michels Corporation will replace the first of the project’s two natural gas mains. This main will feed the natural gas service lines to homes and businesses. This phase will happen on Blake Rd. S. from S. Knoll Dr. to Interlachen Blvd. and on Idylwood Ln. from Schafer Rd. to Blake Rd. S.
Phase 2: Michels Corporation will connect the service lines to the new Phase 1 gas main. This phase will happen on the same route as Phase 1.
Phase 3: CenterPoint Energy’s authorized contractor will replace the second gas main. This phase will happen on Blake Rd. S. from Lake Ridge Rd. to S. Knoll Dr.
Phase 4: Q3 Contracting will restore the areas affected by work on the natural gas lines outside the limits of the City of Edina’s Mill and Overlay project.

## Slide 5: Traffic Impacts
For Phase 1, the southbound lane on Blake Rd. S. will be closed. Once final traffic plans are available, the access routes will be updated on our construction website.
For Phase 3, the crews will close Blake Rd. S. a few blocks at a time. Restoration of the road will follow closely behind the pipe installation crew. Detours will direct drivers. Residential traffic will be maintained.
The crews will be on site, assisting residents with access during construction. They will notify customers once they are going to be working in front of their home.

## Slide 6: How can I get construction updates?
Go to our Construction Zone website at www.centerpointenergy.com/construction.
Click on “Project Sites” and select the project’s name.
On the project’s page, check out our Project Updates link.
Click our Sign Up for Status Updates for email or text message updates.
For text-to-subscribe updates, text CNP BLAKEROAD to GOV311 (468311).

## Slide 7: Contact Information for Construction Questions
  Website:
    CenterPointEnergy.com/ Construction
  Construction questions:
    hannah.gullickson@ centerpointenergy.com
    612-321-5546
  Restoration questions:
    csv.restoration@
    centerpointenergy.com
    612-321-5477
  All other questions:
    csv.constructionservices@centerpointenergy.com
    612-321-5369

## Slide 8: Road, Sidewalk and Grassy Area Restoration
After construction, restoration will be done to:
Streets
Sidewalks
Boulevards
Lawns
Areas disturbed by CenterPoint Energy’s construction will be restored to original condition.

## Slide 9
In Closing
Thank you for your patience while construction is taking place. Replacing aging infrastructure is an important but difficult task.
This work is part of CenterPoint Energy’s ongoing commitment to ensure the safe and reliable delivery of natural gas now and into the future.
 Please continue to patronize local area businesses. They will be open and accessible during construction.